Team Retrospective

# What was Done Well

* Good ability to work independently to complete tasks. Able to take a task, and complete it to a satisfactory standard. A one coder to one checker ratio worked quite well for us as well.
* We all had similar ideas of what we wanted out of the system, so we didn't have a lot of conflicting viewpoints being thrown around.
* We all seemed to enjoy the same environments for working (I.e. which programs to use, which languages etc).

# What wasn't Done Well

* We took a while to get adapted to new technologies. In particularly, it was a long way through our first release before we were able to get GitHub setup and everyone having it installed and setup as collaborators.
* We took a long time to get setup with Google App Engine and fluent with the style.
* We were all running different version of Eclipse/App Engine, which took us a while to figure out. So for a week or two we weren't able to actually run one another's versions (but we could still test methods and such).
* To begin with we didn't have a clear layout of who was going to be completing each task. We had the ordering of what needed to happen first etc, but no clue who was actually going to be completing each task.